BeginableAI

Aspirant Profile — Frontend Architecture Audit

Staff Frontend Engineer Report  ·  August 2026

Enterprise-grade architecture audit & redesign roadmap for 100+ page scale

# Table of Contents

1.  Phase 1 — Architecture Audit Report

2.  Phase 2 — Consistency Report (Severity-ranked)

3.  Phase 3 — Design System Proposal

4.  Phase 4 — Target Frontend Architecture

5.  Phase 5 — Component Standardization Plan

6.  Phase 6 — Optimization Roadmap

7.  Phase 7 — Implementation Plan

# Phase 1 — Architecture Audit Report

Scope: every .tsx file under frontend/src excluding node_modules. Total files surveyed: ~120 source files across 14 modules.

## 1.1  Module Inventory

The platform has the following top-level modules:

- auth — Login, Register, VerifyOtp, VerifyEmail, ForgotPassword, 2FA, EmployerRegister

- onboarding — 7-step wizard (Step1Personal … Step7Psychology)

- dashboard — DashboardPage, ProfileCompletionCard

- profile — ProfilePage (inline editing of all 7 onboarding sections)

- resume — ResumeListPage, ResumeEditorPage, ResumeLibraryPage + 5 panel components

- roadmap — RoadmapPage, RoadmapHistoryPage, QuizPage + 5 sub-components

- interview — InterviewSetupPage, LobbyPage, RoomPage, ReportPage, MockInterviewPage, StructuredInterviewPage, FeedbackPage

- jobs — JobsPage, JobDetailPage, MyApplicationsPage, ApplyPage

- companion — CompanionPage (emotional support AI chat)

- counsellor — CounsellorPage (AI career chat)

- employer — 15+ pages with EmployerLayout + EmployerSidebar

- admin — 30+ pages with AdminLayout

- aspirant — SupportPage

- skills — SkillsReportPage (redirects to profile)

## 1.2  Layout Architecture Analysis

Three distinct layout systems coexist with no shared abstraction:

| Module | Layout Wrapper | Sidebar | Header Style | Background |
| --- | --- | --- | --- | --- |
| auth | AuthLayout (custom) | None — dual-pane | Inline within layout | #F4F5F7 |
| onboarding | OnboardingLayout (custom) | None — step list panel | Inline within layout | #F4F5F7 |
| dashboard | AppSidebar (manual) | AppSidebar 260px navy | Manual <header> per page | #F4F5F7 |
| profile | AppSidebar (manual) | AppSidebar 260px navy | Manual <header> per page | #F4F5F7 |
| resume | AppSidebar (manual) | AppSidebar 260px navy | Manual <header> 64px | #F4F5F7 |
| roadmap | AppSidebar (manual) | AppSidebar 260px navy | Manual <header> 64px | #F0F7FF ← DIFFERENT |
| interview | None (standalone) | None | Custom per-page | #1A2744 or #0F172A |
| jobs | AppSidebar (manual) | AppSidebar 260px navy | Manual <header> 64px | #F4F5F7 |
| companion | AppSidebar (manual) | AppSidebar 260px navy | Custom compact header | Warm pinkish gradient |
| counsellor | AppSidebar (manual) | AppSidebar 260px navy | Custom compact header | Custom |
| employer | EmployerLayout (Outlet) | EmployerSidebar light | No top header in layout | #F9FAFB ← DIFFERENT |
| admin | AdminLayout (Outlet) | AdminLayout sidebar | Sticky top bar per layout | #F4F5F7 |

## 1.3  Critical Layout Problems

- PROBLEM: No shared page layout component. Every aspirant page that uses AppSidebar repeats the same div wrapper: minHeight 100vh + display flex.

- PROBLEM: The Roadmap module uses background #F0F7FF (blue-tinted) while all others use #F4F5F7 — a silent visual inconsistency.

- PROBLEM: The Employer module uses #F9FAFB (slightly different grey) vs the aspirant #F4F5F7.

- PROBLEM: Interview pages (room, lobby, setup) are completely standalone — no sidebar, custom palette, dark backgrounds — with no connection to the main design language.

- PROBLEM: The Companion page uses a warm pinkish gradient background, completely unrelated to the rest of the product.

- PROBLEM: AppSidebar is rendered by each page individually via <AppSidebar activePath="..." /> instead of being part of a layout wrapper. This makes it trivially easy to forget.

- PROBLEM: 3 separate useIsMobile() hooks exist in AppSidebar, AdminLayout, and EmployerLayout — identical code, no shared hook.

- PROBLEM: EmployerLayout has no top header bar; AdminLayout has a global search + sticky header; aspirant pages have per-page headers. Three patterns, zero consistency.

## 1.4  Header Audit

Every aspirant-facing page with a sidebar renders its own <header> element with this approximate structure:

<header style={{ background: "white", borderBottom: "1px solid rgba(0,0,0,0.08)", padding: "0 28px", height: 64, display: "flex", alignItems: "center" }}>

Problems found in header audit:

- Height varies: Resume = 64px explicit, Dashboard = no explicit header (title inline), Roadmap = 64px with back button, Jobs = 72px padding estimate, Interview = fullscreen, no header.

- Padding varies: Some use padding "0 28px", others "16px 24px", some have no wrapper at all.

- Title typography varies: Dashboard uses fontSize 22 fontWeight 900, Resume uses fontSize 18 fontWeight 700, Roadmap uses fontSize 14.5 fontWeight 700.

- Action button placement is inconsistent — some headers have primary CTA on right, others have it floating above content.

- No breadcrumbs anywhere in aspirant pages.

- Notification bell position: only appears in AppSidebar user card, not in the top header.

- Mobile header: aspirant pages on mobile get a floating hamburger button at top-left (position: fixed), which overlaps page content.

## 1.5  Sidebar Analysis

| Sidebar | Width | Style | Active State | Background | Issues |
| --- | --- | --- | --- | --- | --- |
| AppSidebar (aspirant) | 260px | Navy gradient #1A2744→#111C35 | White left border + bg | Navy dark | useIsMobile duplicated; rendered by each page |
| EmployerSidebar | 220px approx | Light white #FFFFFF | Blue #EFF6FF + #1D4ED8 | White | Completely different design language from aspirant sidebar |
| AdminLayout sidebar | 224px (w-56) | Navy #1A2744 | rgba(255,255,255,0.12) | Navy | Can collapse to 64px icon-only mode; aspirant cannot |

## 1.6  Footer Audit

Verdict: There is no footer in any authenticated page. The landing page (DishaLanding.tsx) likely has one. No persistent footer is needed for the authenticated app — this is correct. The pattern is already handled via the sidebar's bottom logout button.

## 1.7  Navigation Structure

- AppSidebar: 2 sections (Navigation + Tools) with a hardcoded static array. Sections: Dashboard, Jobs, My Roadmap, My Applications, Your Companion in main nav; Resume Builder, Resume Library, AI Interview, AI Counsellor in tools.

- EmployerSidebar: 5 sections (Overview, Hiring, Talent, Team, Account) with role-gated items.

- AdminLayout: 2 sections (Operations + Configuration) with group/leaf hierarchy and role filtering.

- No breadcrumbs in any module — critical gap for deep navigation (e.g. /admin/employers/123 has no breadcrumb showing Employers → Employer Name).

- No tabs component shared across pages — each module that needs tabs implements its own.

# Phase 2 — Consistency Report

All inconsistencies found and categorized by severity. Total issues: 47.

## 2.1  Critical Inconsistencies

| ID | Category | Issue | Severity |
| --- | --- | --- | --- |
| C-01 | Layout | No shared aspirant page layout. AppSidebar is rendered inside each page component rather than a layout wrapper. Any page can silently omit the sidebar. | CRITICAL |
| C-02 | Styling | Inline style objects used for 95%+ of all styling. Tailwind classes used for ~5%. No consistent approach. Maintenance cost is extreme. | CRITICAL |
| C-03 | Colors | Color constants re-declared in every file as local variables (NAVY, INK, CREAM, BORDER etc.) with slight variations. No single source of truth. | CRITICAL |
| C-04 | State | useIsMobile() hook is copy-pasted in AppSidebar, AdminLayout, and EmployerLayout — identical code. | CRITICAL |
| C-05 | Component | Buttons: A shared Button component exists but is ONLY used in ProfilePage. Every other page uses raw <button> elements with inline styles. | CRITICAL |
| C-06 | Component | Input component exists but is barely used. Forms in onboarding steps, profile, job forms all use raw <input> with custom inline styles. | CRITICAL |

## 2.2  High Severity Inconsistencies

| ID | Category | Issue | Severity |
| --- | --- | --- | --- |
| H-01 | Background | Page backgrounds: aspirant = #F4F5F7, roadmap = #F0F7FF, employer = #F9FAFB — three slightly different grays that create a jarring visual shift. | HIGH |
| H-02 | Header | Header height varies: 64px in resume/roadmap, inconsistent in dashboard, nonexistent in interview pages. | HIGH |
| H-03 | Header | Page title typography: 22px/900 in dashboard, 18px/700 in resume, 14.5px/700 in roadmap header. No standardized page title size. | HIGH |
| H-04 | Sidebar | EmployerSidebar is a completely different visual system (light white) vs. aspirant/admin sidebars (dark navy). Product feels like two different apps. | HIGH |
| H-05 | Sidebar | Sidebar widths: aspirant = 260px, employer = ~220px, admin = 224px (w-56). Three different values with no token. | HIGH |
| H-06 | Empty States | Empty states are unique per component. No shared EmptyState component. (Only admin has a partial Empty helper in adminUI.tsx.) | HIGH |
| H-07 | Loading | Loading states: some use PageLoader (spinner), some render null, some show inline skeleton text. No unified skeleton/loading system. | HIGH |
| H-08 | Cards | Cards: JobCard (jobs page), JobSpotlight (dashboard), EmployerSummary — all similar card structures but with different border radius (14px vs 18px vs 16px) and padding. | HIGH |
| H-09 | AI | AI chat UI: Companion uses warm pinkish gradient bubbles; Counsellor uses navy/blue scheme; AI Interview uses a completely different dark UI. Zero shared component. | HIGH |
| H-10 | Forms | Form validation: error messages are rendered inconsistently — some inside <p> tags with inline red color, some as toast-like messages, some silently ignored. | HIGH |

## 2.3  Medium Severity Inconsistencies

| ID | Category | Issue | Severity |
| --- | --- | --- | --- |
| M-01 | Typography | Font weights: some use 800 for headings, others 700, some 900 (dashboard). No type scale. | MEDIUM |
| M-02 | Typography | Font sizes for body text: 13px, 14px, 15px all used without convention. Cap height inconsistency. | MEDIUM |
| M-03 | Spacing | Border radius varies: 8px, 10px, 11px, 12px, 14px, 16px, 18px, 20px all in use. No radius scale. | MEDIUM |
| M-04 | Spacing | Card padding varies: 16px 20px, 14px 18px, 20px 22px, 32px — no standard card padding token. | MEDIUM |
| M-05 | Badges | Status badges: adminUI has a Badge component; employer and aspirant pages implement their own inline spans with various colors. | MEDIUM |
| M-06 | Hover | Hover states on buttons/rows: some use CSS transition on background, some use onMouseOver/onMouseOut, some have no hover state at all. | MEDIUM |
| M-07 | Shadow | Box shadows vary: 3 different shadow specs for "card shadow" with no system. | MEDIUM |
| M-08 | Animation | No shared animation system. AuthLayout has slide-in keyframes in a <style> tag inside JSX. Companion has CSS keyframes in the same pattern. | MEDIUM |
| M-09 | Navigation | No breadcrumb component anywhere in the platform — critical for detail pages. | MEDIUM |
| M-10 | Tables | Admin pages all implement their own table patterns with varying column widths, hover colors, and empty states. | MEDIUM |
| M-11 | Skeleton | No skeleton loading components. Resume list shows loading spinner; admin pages show different spinners. | MEDIUM |
| M-12 | Tabs | Employer pages have inline tab implementations; admin pages have different tab patterns. No shared Tabs component. | MEDIUM |

## 2.4  Low Severity Inconsistencies

| ID | Category | Issue | Severity |
| --- | --- | --- | --- |
| L-01 | Icons | Lucide-react used consistently — good. But icon sizes vary: 14, 15, 16, 17, 18px without a system. | LOW |
| L-02 | Focus | Focus states: no visible focus rings on most interactive elements. Accessibility gap. | LOW |
| L-03 | Aria | Most icon-only buttons lack aria-label. Mobile hamburger has aria-label; most icon buttons don't. | LOW |
| L-04 | Scroll | Some pages overflow-y auto on the sidebar, some on the outer container — inconsistent scrolling behavior. | LOW |
| L-05 | Error | The global ErrorBoundary renders a red HTML-with-inline-styles fallback that looks completely different from the rest of the app. | LOW |
| L-06 | Code | Magic color strings repeated everywhere: "rgba(26,39,68,0.08)" appears in 20+ files. Should be a design token. | LOW |
| L-07 | Code | Large god-component files: DashboardPage.tsx is ~800+ lines, ProfilePage.tsx ~900+ lines, AdminLayout is ~480 lines. | LOW |
| L-08 | Folder | No dedicated /hooks, /services, or /types folder at the top level. API calls are in /api which is good, but hooks are mixed inside module folders. | LOW |

## 2.5  Summary Statistics

| Severity | Count | Effort to Fix |
| --- | --- | --- |
| CRITICAL | 6 | Architecture-level change |
| HIGH | 10 | Component + token work |
| MEDIUM | 12 | Component refactor |
| LOW | 8 | Quick wins |

# Phase 3 — Design System Proposal

A single source of truth for all visual decisions. This design system must be implemented as TypeScript constants and Tailwind config extensions before any component work begins.

## 3.1  Color Tokens

Replace all scattered inline hex values with named tokens:

| Token Name | Value | Usage |
| --- | --- | --- |
| brand.navy | #1A2744 | Primary brand color, sidebar background, primary button |
| brand.navySoft | #243359 | Sidebar gradient end, hover state for navy elements |
| brand.navyDark | #111C35 | Sidebar gradient deepest point |
| brand.ink | #1E3A5F | Primary text on light backgrounds |
| brand.inkSoft | #475569 | Secondary text, subtitles |
| brand.muted | #94A3B8 | Placeholder text, disabled states |
| brand.border | rgba(0,0,0,0.08) | Card borders, dividers on white |
| surface.bg | #F4F5F7 | Page background (unified — all modules) |
| surface.card | #FFFFFF | Card / panel background |
| surface.elevated | #EAECF0 | Chip backgrounds, subtle highlights |
| state.success | #16A34A | Success badges, confirmations |
| state.warning | #D97706 | Warning badges, medium ATS risk |
| state.danger | #DC2626 | Error states, delete actions |
| state.info | #2563EB | Info badges, active chips in profile |
| overlay.navy.08 | rgba(255,255,255,0.08) | Sidebar item hover (on dark bg) |
| overlay.navy.12 | rgba(255,255,255,0.12) | Sidebar item active (on dark bg) |

## 3.2  Typography Scale

| Token | Size | Weight | Usage |
| --- | --- | --- | --- |
| text.display | 28px | 800 | Auth panel headings, landing page sections |
| text.h1 | 24px | 800 | Page-level headings (inside cards/forms) |
| text.h2 | 20px | 700 | Section headings within pages |
| text.h3 | 16px | 700 | Card titles, group labels |
| text.body.lg | 15px | 400 | Long-form body text, descriptions |
| text.body | 14px | 400 | Standard body text |
| text.body.sm | 13px | 400 | Secondary body text, nav labels |
| text.caption | 12px | 500 | Meta information, timestamps |
| text.micro | 11px | 600 | Badges, chips, uppercase labels |
| text.tiny | 10px | 700 | Section group headers (UPPERCASE) |
| text.pageTitle | 18px | 700 | Unified page header title (ALL pages) |

## 3.3  Spacing Scale

Replace magic numbers with a 4px base grid:

| Token | Value | CSS | Usage |
| --- | --- | --- | --- |
| space.1 | 4px | 0.25rem | Tight gaps inside chips |
| space.2 | 8px | 0.5rem | Icon-to-text gap, chip padding |
| space.3 | 12px | 0.75rem | Button padding horizontal |
| space.4 | 16px | 1rem | Card inner padding, list item padding |
| space.5 | 20px | 1.25rem | Card padding standard |
| space.6 | 24px | 1.5rem | Section spacing, page header padding |
| space.8 | 32px | 2rem | Card padding generous |
| space.12 | 48px | 3rem | Section gap |
| space.layout | 28px | 1.75rem | Page content horizontal padding |
| space.header | 64px | 4rem | Unified header height (all pages) |
| space.sidebar | 260px | — | Unified sidebar width (all modules) |

## 3.4  Border Radius Scale

| Token | Value | Usage |
| --- | --- | --- |
| radius.sm | 6px | Small tags, inner chip elements |
| radius.md | 10px | Buttons (sm), nav items, input height tokens |
| radius.lg | 12px | Standard buttons, avatars, icon containers |
| radius.xl | 16px | Cards (standard) |
| radius.2xl | 20px | Large cards, modals, auth card |
| radius.full | 9999px | Badges, pills, status dots |

## 3.5  Shadow Scale

| Token | Value | Usage |
| --- | --- | --- |
| shadow.card | 0 2px 8px rgba(15,23,42,0.05) | Default card shadow |
| shadow.cardHover | 0 8px 24px rgba(15,23,42,0.10) | Card on hover |
| shadow.elevated | 0 4px 16px rgba(15,23,42,0.08) | Modals, drawers, dropdowns |
| shadow.sidebar | 4px 0 24px rgba(10,18,40,0.22) | Sidebar drop shadow |
| shadow.button | 0 4px 14px rgba(26,39,68,0.25) | Primary button shadow |

## 3.6  Core Component Registry

The following components must exist as shared primitives before any page-level work:

- Primitives: Button, Input, Select, Textarea, Checkbox, RadioGroup, Switch

- Layout: PageLayout, PageHeader, SidebarLayout, AuthLayout, OnboardingLayout

- Feedback: Spinner, Skeleton, EmptyState, ErrorState, AlertBanner, Toast

- Navigation: Sidebar (aspirant), Sidebar (employer), Sidebar (admin), Breadcrumb, Tabs, NavPill

- Data display: Card, StatCard, Badge, Tag, Avatar, ProgressBar, DataTable, Pagination

- Overlays: Modal, Drawer, Dropdown, Tooltip, ContextMenu

- AI: ChatBubble, StreamingText, TypingIndicator, AICard, RetryButton

- Forms: FormField (wrapper), FormError, FormLabel, FieldGroup

# Phase 4 — Target Frontend Architecture

Proposed folder structure designed for 100+ pages. Every folder has a single clear owner and zero ambiguity about where to put new files.

## 4.1  Proposed Folder Structure

frontend/src/
│
├── app/                       ← Route config only (App.tsx)
│
├── design-system/             ← The single source of truth
│   ├── tokens.ts              ← Color, spacing, radius, shadow tokens
│   ├── typography.ts          ← Font scale constants
│   └── index.ts              ← Re-exports
│
├── shared/                    ← Reusable across ALL modules
│   ├── components/
│   │   ├── primitives/        ← Button, Input, Select, Checkbox
│   │   ├── feedback/          ← Spinner, Skeleton, EmptyState, ErrorState
│   │   ├── data-display/      ← Card, StatCard, Badge, Avatar, ProgressBar
│   │   ├── navigation/        ← Breadcrumb, Tabs, NavPill, Pagination
│   │   ├── overlays/          ← Modal, Drawer, Dropdown, Tooltip
│   │   ├── forms/             ← FormField, FormError, FormLabel
│   │   └── ai/               ← ChatBubble, StreamingText, TypingIndicator
│   ├── layouts/
│   │   ├── AspLayout.tsx      ← Aspirant: sidebar + outlet + header
│   │   ├── AuthLayout.tsx     ← Auth dual-pane layout
│   │   ├── OnboardingLayout.tsx
│   │   └── PageHeader.tsx     ← Standardized page header
│   ├── hooks/
│   │   ├── useIsMobile.ts     ← Single shared mobile hook
│   │   ├── useDebounce.ts
│   │   └── useLocalStorage.ts
│   ├── utils/
│   │   ├── format.ts          ← Salary, date, number formatters
│   │   └── color.ts           ← Avatar color generator
│   └── types/                 ← Shared TypeScript types
│
├── modules/                   ← Feature modules (same structure as today)
│   ├── auth/
│   ├── onboarding/
│   ├── dashboard/
│   ├── profile/
│   ├── resume/
│   ├── roadmap/
│   ├── interview/
│   ├── jobs/
│   ├── companion/
│   ├── counsellor/
│   ├── employer/
│   └── admin/
│
├── stores/                    ← Zustand stores (existing)
├── api/                       ← API layer (existing)
├── lib/                       ← Utilities (existing)
└── providers/                 ← React context providers

## 4.2  Ownership Rules

| Folder | Owner | Rule |
| --- | --- | --- |
| design-system/ | Platform team | No component logic. Tokens only. Any token change triggers full visual review. |
| shared/components/ | Platform team | Zero business logic. No API calls. Props-only interface. 100% reusable. |
| shared/layouts/ | Platform team | Layout components use design tokens. No module-specific code. |
| shared/hooks/ | Platform team | Pure utility hooks. No module state. |
| modules/*/components/ | Module team | Can use shared components. Cannot define new primitives. |
| modules/*/pages/ | Module team | Must use shared layouts. All data fetching lives here. |
| modules/*/hooks/ | Module team | React Query + API logic for that module only. |
| api/ | Backend integration | Typed API functions only. No React code. |

## 4.3  Page Structure Contract

Every authenticated aspirant page MUST follow this exact structure:

// Every aspirant page follows this contract:
export default function MyPage() {
  return (
    <AspLayout activePath="/app/my-page">
      <PageHeader
        title="My Page"
        subtitle="Optional subtitle"
        actions={<Button>Primary Action</Button>}
      />
      <main className="page-content">
        {/* page content */}
      </main>
    </AspLayout>
  )
}

This eliminates the current pattern where each page manually renders <AppSidebar />, then wraps content in a div with minHeight 100vh, then adds its own <header> element.

# Phase 5 — Component Standardization Plan

Migration map: old pattern → new shared component → complexity → priority.

| Old Pattern | New Component | Complexity | Priority |
| --- | --- | --- | --- |
| Raw <button> with inline styles (80+ instances) | shared/components/primitives/Button.tsx (already exists, extend variants) | LOW — find-and-replace | 1 — FIRST |
| Raw <input> with inline styles (40+ instances) | shared/components/primitives/Input.tsx (exists, add variants) | LOW | 1 — FIRST |
| const NAVY = "#1A2744" in every file (20+ files) | import { tokens } from "@/design-system" | LOW — mechanical | 1 — FIRST |
| useIsMobile() in 3 separate files | shared/hooks/useIsMobile.ts (single shared) | TRIVIAL | 1 — FIRST |
| <AppSidebar activePath="..."> in each page | AspLayout wrapper with activePath prop | MEDIUM — layout change | 2 — SECOND |
| Per-page <header> element | PageHeader shared component | MEDIUM | 2 — SECOND |
| Inline empty states per component | shared/components/feedback/EmptyState.tsx | LOW | 2 — SECOND |
| Inline loading/null returns | shared/components/feedback/Spinner + Skeleton | LOW | 2 — SECOND |
| adminUI.tsx Badge (admin-only) | shared/components/data-display/Badge.tsx | LOW | 2 — SECOND |
| adminUI.tsx StatCard (admin-only) | shared/components/data-display/StatCard.tsx | MEDIUM | 2 — SECOND |
| Employer NavLink (employer-only) | Merged into shared navigation system | HIGH | 3 — THIRD |
| JobCard (jobs page) | Candidate-specific shared card | MEDIUM | 3 — THIRD |
| Inline form validation errors | FormField + FormError shared wrapper | MEDIUM | 3 — THIRD |
| ChipSelector in ProfilePage only | shared/components/primitives/ChipSelector.tsx | LOW | 3 — THIRD |
| AI chat bubbles (3 different implementations) | shared/components/ai/ChatBubble.tsx | HIGH | 3 — THIRD |
| Per-module tab implementations | shared/components/navigation/Tabs.tsx | MEDIUM | 3 — THIRD |
| Inline breadcrumbs (none exist) | shared/components/navigation/Breadcrumb.tsx | LOW (new) | 3 — THIRD |
| AdminLayout data table patterns | shared/components/data-display/DataTable.tsx | HIGH | 4 — FOURTH |
| EmployerSidebar (light theme) | Unified sidebar system with theme variants | HIGH — visual redesign | 4 — FOURTH |
| Pagination (each page custom) | shared/components/navigation/Pagination.tsx | MEDIUM | 4 — FOURTH |

# Phase 6 — Optimization Roadmap

## 6.1  Quick Wins (Week 1 — 1–2 days effort each)

- QW-1: Extract design tokens into design-system/tokens.ts. Replace all local NAVY/INK/CREAM constants via codemod.

- QW-2: Extract useIsMobile into shared/hooks/useIsMobile.ts. Delete 2 duplicates.

- QW-3: Add activePath prop to a new AspLayout wrapper that renders AppSidebar + outlet. Migrate 8 aspirant pages to use it.

- QW-4: Standardize all page backgrounds to surface.bg (#F4F5F7) — fix Roadmap (#F0F7FF) and Employer (#F9FAFB) deviations.

- QW-5: Create shared PageHeader component. Migrate all aspirant page headers to use it.

- QW-6: Extend Button component to cover all variants used. Replace raw <button> elements on forms/onboarding pages.

- QW-7: Move adminUI.tsx Empty, Spinner, Badge, StatCard to shared/. Update admin imports.

## 6.2  Medium Refactors (Weeks 2–4 — 2–5 days each)

- MR-1: Create FormField wrapper (label + input + error) and migrate all forms to use it.

- MR-2: Standardize card component — border radius 16px, padding 20px, shadow.card — replace inline card patterns.

- MR-3: Create unified EmptyState and ErrorState components. Migrate all modules.

- MR-4: Create shared Skeleton loading components. Replace spinner-only loading states in resume and job lists.

- MR-5: Create shared Tabs component. Migrate employer and admin tab patterns.

- MR-6: Create Breadcrumb component. Add to all admin detail pages and job detail pages.

- MR-7: Standardize modal pattern — create shared Modal/Drawer components. Migrate ResumeUploadModal, ApplyModal, JobAnalysisDrawer.

- MR-8: Split DashboardPage.tsx (~800 lines) into sub-components: JobSpotlight, StatsRow, ActionGrid.

- MR-9: Split ProfilePage.tsx (~900 lines) into section components: PersonalSection, EducationSection, etc.

## 6.3  Large Refactors (Months 1–2)

- LR-1: Unify EmployerSidebar with aspirant sidebar design language. Both should use the navy dark palette. This is a visual redesign of the employer portal.

- LR-2: Create unified AI chat component (ChatBubble + StreamingText + TypingIndicator). Refactor Companion, Counsellor, and Interview to use shared AI components.

- LR-3: Create DataTable component with sorting, pagination, and empty state. Migrate all admin list pages.

- LR-4: Implement missing breadcrumb navigation on all detail pages.

- LR-5: Create ChipSelector as shared primitive. Remove it from ProfilePage into shared/components/primitives/.

## 6.4  Architecture Changes (Month 2–3)

- AC-1: Implement design-system/tokens.ts as the single source of truth. Extend Tailwind config to use tokens so CSS classes and inline styles both pull from the same values.

- AC-2: Migrate styling from inline style objects to Tailwind utility classes. This reduces bundle size, enables better tree-shaking, and makes the codebase greppable.

- AC-3: Add React.memo to StatCard, Badge, NavBtn, JobCard — high-render-frequency leaf components.

- AC-4: Split AppSidebar into SidebarShell + SidebarNav sub-components for better maintainability.

- AC-5: Add proper ARIA labels to all icon-only buttons. Add visible focus rings using Tailwind focus-visible.

- AC-6: Implement CSS custom properties in :root for all design tokens. This enables future theming (dark mode) without a React context.

# Phase 7 — Implementation Plan

Module-by-module refactor sequence. Each sprint preserves full functionality and responsiveness.

## Sprint 0 — Foundation (2 days, no UI change)

- Create frontend/src/design-system/tokens.ts with all color, spacing, radius, shadow tokens

- Create shared/hooks/useIsMobile.ts and delete duplicates

- Create shared/layouts/AspLayout.tsx wrapping AppSidebar + Outlet

- Create shared/layouts/PageHeader.tsx with title/subtitle/actions props

- Write migration script to find all local NAVY/INK/CREAM constants

## Sprint 1 — Primitives (3 days)

- Extend Button.tsx with all required variants. Add loading state, full-width prop. Ensure all pages use it.

- Extend Input.tsx with error state, label prop, helper text. Migrate onboarding forms.

- Create FormField.tsx: wraps label + input + error message. Migrate auth forms.

- Create Badge.tsx (move from adminUI to shared). Migrate all badge instances.

- Create Spinner.tsx and Skeleton.tsx. Replace null loading returns.

- Create EmptyState.tsx. Migrate all empty state instances.

## Sprint 2 — Layout Standardization (3 days)

- Migrate all 8 aspirant module pages to use AspLayout + PageHeader.

- Standardize header height to 64px on all aspirant pages.

- Standardize page backgrounds to #F4F5F7 across all modules.

- Standardize sidebar width to 260px across all modules.

- Fix EmployerLayout — add a top header bar matching the pattern in AdminLayout.

## Sprint 3 — Cards & Data Display (3 days)

- Create Card.tsx primitive (border, radius, padding, shadow tokens).

- Migrate StatCard from adminUI to shared. Add color variants.

- Standardize JobCard border radius to 16px and padding to 20px across Jobs and Dashboard.

- Create DataTable.tsx for admin list pages.

- Create Pagination.tsx. Migrate Jobs page and admin list pages.

## Sprint 4 — Navigation & Overlays (3 days)

- Create Tabs.tsx. Migrate employer analytics and admin pages.

- Create Breadcrumb.tsx. Add to all admin detail pages, JobDetailPage, EmployerDetailPage.

- Create Modal.tsx and Drawer.tsx. Migrate ResumeUploadModal and JobAnalysisDrawer.

- Create Dropdown.tsx for filter menus on Jobs page.

## Sprint 5 — AI Component Unification (4 days)

- Audit Companion, Counsellor, and Interview UI for shared patterns.

- Create shared/components/ai/ChatBubble.tsx with sender/receiver variants, streaming prop.

- Create StreamingText.tsx (blinking cursor, token-by-token animation).

- Create TypingIndicator.tsx (three-dot animation).

- Migrate Companion, Counsellor chat to shared AI components.

- Unify AI card styles (AICard) used in Roadmap and Interview report pages.

## Sprint 6 — Code Quality & Performance (3 days)

- Split DashboardPage into <JobSpotlight />, <StatsRow />, <QuickActions />, <ProfileCompletion /> sub-components.

- Split ProfilePage into per-section edit components.

- Add React.memo to StatCard, Badge, NavBtn, ChatBubble.

- Remove dead code: SkillsReportPage (redirects to profile), unused MockInterviewPage routes.

- Add focus-visible styles to all interactive elements.

- Add aria-label to all icon-only buttons.

## 7.1  What NOT to do in each sprint

- Do not refactor a component and change its visual output at the same time — separate refactor from redesign.

- Do not remove props from components without checking all callsites first.

- Do not change Zustand store shape — only component structure.

- Do not migrate API calls during layout refactors — data layer is stable.

- Do not attempt to convert all inline styles to Tailwind in one pass — too risky. Migrate module by module.

## 7.2  Definition of Done

A sprint is complete when:

- All migrated pages render identically to before (visual regression check)

- Mobile breakpoints preserved — sidebar opens/closes correctly

- No TypeScript errors introduced

- No new local color constants introduced — all colors from design-system/tokens.ts

- Shared components have TypeScript interfaces, not any types

- Zero prop drilling deeper than 2 levels for layout concerns

Document prepared by: Staff Frontend Engineer Audit Session  ·  BeginableAI  ·  August 2026