Disha AI

Production Work Checklist by Role

Audit Date: 2026-07-05

Branch: module-07-qa-bug-fixes

Overall Readiness Score: 68 / 100

Roles covered: Super Admin  |  Employer  |  Sub Admin  |  Aspirant  |  Infrastructure

# Priority Legend

| P0 | Critical | Blocker - must fix before any production deployment. Security or data loss risk. |
| --- | --- | --- |
| P1 | High | Must fix before public launch. Significant security, UX, or reliability impact. |
| P2 | Medium | Fix before scaling. Important for compliance, performance, or user satisfaction. |
| P3 | Low | V1.1 / post-launch. Nice-to-have or future vision features. |

# Role 1 - Super Admin

The internal platform team managing employer approvals, user management, and system configuration.

## Security & Authorization

| P1 - HIGH | Audit all admin endpoints - verify Super Admin vs Sub Admin role separation. Both roles currently resolve to the same /admin route. [frontend/src/App.tsx AdminRoute] |
| --- | --- |
| P1 - HIGH | Ensure PLATFORM_ADMIN_ROLES check is enforced on the backend, not just the frontend guard. [frontend/src/types/index.ts] |
| P2 - MEDIUM | Add mandatory two-factor authentication requirement for all admin accounts. |

## Missing Features

| P2 - MEDIUM | Build audit log UI with filters (user, action type, date range). AuditLog table exists in DB but no frontend page. [backend/app/models/user.py - AuditLog] |
| --- | --- |
| P2 - MEDIUM | Add audit log retention policy and automatic purge schedule. |
| P2 - MEDIUM | Build system health dashboard (DB connections, Redis status, Celery queue depth, ClamAV status). |
| P2 - MEDIUM | GDPR / DPDPA tooling - data export and user deletion workflow from admin UI. |
| P3 - LOW | Bulk user operations (bulk suspend, bulk CSV export). |
| P3 - LOW | Platform configuration UI (rate limits, feature flags, AI provider selection). |
| P3 - LOW | Email broadcast tool for platform-wide announcements. |
| P3 - LOW | Subscription management UI (create/modify plans, manually override subscriptions). |
| P3 - LOW | Super admin impersonation - act as a user for support purposes. |
| P3 - LOW | Rollback capability for accidental employer approvals/rejections. |

## UX Fixes

| P2 - MEDIUM | Differentiated dashboard layout for Super Admin vs Sub Admin. Both currently see the identical /admin page. |
| --- | --- |
| P2 - MEDIUM | Empty states on all analytics tables when no data exists. |
| P2 - MEDIUM | Loading skeletons for admin user/employer tables. |

# Role 2 - Employer

Companies posting jobs, managing candidate pipelines, scheduling interviews, and sending offers.

## Critical Fixes (P0)

| P0 - CRITICAL | Fix unapproved employer dashboard access. ProtectedRoute only checks isAuthenticated, not is_approved. Unapproved employers can navigate directly to /app/employer/dashboard. Add an EmployerApprovedRoute guard. [frontend/src/App.tsx] |
| --- | --- |
| P0 - CRITICAL | Audit all employer routes to use require_employer dependency, not get_current_verified_user. Only require_employer checks the approval status. [backend/app/modules/jobs/router.py] |

## Security

| P1 - HIGH | Rate limit the bulk email endpoint. No per-day cap exists - an employer can spam all candidates indefinitely. [backend/app/modules/matching/router.py] |
| --- | --- |
| P1 - HIGH | KYC documents stored on local disk without CDN or signed URLs. Move to AWS S3 with time-limited signed URL access. [backend/app/core/storage.py] |
| P1 - HIGH | Verify require_employer enforces is_approved=True on every employer-facing route end-to-end. |

## Incomplete Features - Must Complete

| P1 - HIGH | Team invite flow. CompanyTeamPage is a new/untracked file. Verify end-to-end backend completeness. [frontend/src/modules/employer/pages/CompanyTeamPage.tsx] |
| --- | --- |
| P1 - HIGH | Department management. DepartmentsPage is a new/untracked file. Verify backend CRUD completeness. [frontend/src/modules/employer/pages/DepartmentsPage.tsx] |
| P1 - HIGH | Department-scoped job visibility. Migration g3h4i5j6k7l8_department_scoped_jobs.py is untracked - enforcement at query level unverified. [backend/alembic/versions/] |
| P2 - MEDIUM | Offer letter e-signature. Migration exists but backend service implementation is incomplete. [backend/alembic/versions/f4a5b6c7d8e9_offer_letter_esignature.py] |
| P2 - MEDIUM | Google Calendar sync. OAuth token management exists but actual event creation/sync completeness is unverified. [backend/app/core/calendar.py] |
| P2 - MEDIUM | Bulk job import via CSV. BulkImportResponse schema exists but implementation is unverified end-to-end. [backend/app/modules/jobs/schemas.py] |

## Missing Features

| P2 - MEDIUM | Real-time employer approval status notification. User must manually refresh page after KYC submission to see status change. |
| --- | --- |
| P2 - MEDIUM | Analytics export. No CSV/PDF download exists for any analytics report. |
| P2 - MEDIUM | Custom date range selector for all analytics reports (currently fixed windows only). |
| P2 - MEDIUM | Recruiter activity log. Employer owners cannot see what actions their sub-admins performed. |
| P3 - LOW | Payment gateway (Razorpay) for subscription billing. Plans are tracked in DB but never charged. |
| P3 - LOW | Custom pipeline stage configuration. Candidate stages are currently hardcoded. |
| P3 - LOW | In-platform video interview capability. No video calling exists. |
| P3 - LOW | SLA alerts - e.g. "5 candidates have been unreviewed for 3 days". |
| P3 - LOW | Duplicate application detection - same candidate applying to multiple roles at the same company. |
| P3 - LOW | Webhook integration (Slack / Zapier / HRMS push events). |
| P3 - LOW | Custom email templates per employer. Currently hardcoded in notifications.py. [backend/app/core/notifications.py] |
| P3 - LOW | Referral program backend mechanics. ReferralsPage UI exists but no backend logic is implemented. [frontend/src/modules/employer/pages/ReferralsPage.tsx] |
| P3 - LOW | GDPR candidate data deletion from the employer side. |

## UX Fixes

| P2 - MEDIUM | Show a clear "pending approval" state after employer logs in before admin approves their account. |
| --- | --- |
| P2 - MEDIUM | Offer letter in-app preview before sending. Currently PDF only downloads with no preview. |
| P2 - MEDIUM | Add pagination controls to the candidate pipeline. Large applicant sets will cause performance issues. |
| P2 - MEDIUM | Add undo on candidate status change. Rejecting a candidate is currently irreversible from the UI. |
| P3 - LOW | Drag-and-drop Kanban board for candidate pipeline stages. |

# Role 3 - Sub Admin

Team members created by employer owners with department-scoped access to jobs and candidate pipelines.

## Security & Authorization

| P1 - HIGH | Verify backend queries consistently filter by department_id when a sub-admin's department is set. If filtering is missing, a sub-admin can access all company data. [backend/app/modules/jobs/service.py] |
| --- | --- |
| P1 - HIGH | Department scoping migration (g3h4i5j6k7l8) is untracked. Verify it is applied to the database and enforced at query level. [backend/alembic/versions/g3h4i5j6k7l8_department_scoped_jobs.py] |
| P2 - MEDIUM | Require two-factor authentication for sub-admin accounts (high privilege role). |
| P2 - MEDIUM | Invalidate cached permission/department data in the frontend when an employer changes a sub-admin's department assignment. |

## Missing Features

| P2 - MEDIUM | Permission matrix UI. Employer owners cannot granularly assign/revoke individual permissions per sub-admin. Only department assignment is available. |
| --- | --- |
| P2 - MEDIUM | Sub-admin activity log visible to the employer owner. No audit trail for sub-admin actions currently exists. |
| P2 - MEDIUM | Sub-admin-specific notification preferences. |
| P2 - MEDIUM | Department-filtered analytics. Sub-admins should see only their department's metrics, not the whole company. |
| P3 - LOW | Dedicated sub-admin dashboard distinct from the employer owner dashboard. |
| P3 - LOW | Read-only sub-admin role for audit/compliance use cases. |
| P3 - LOW | Visual indicator showing the sub-admin's current department scope prominently in the UI. |

## UX Fixes

| P2 - MEDIUM | Clearly communicate to sub-admin what they can and cannot do. No visible permission list exists currently. |
| --- | --- |
| P2 - MEDIUM | Show department scope indicator prominently in the navigation/header area. |

# Role 4 - Aspirant (Job Seeker)

UPSC exam candidates pivoting to private-sector careers. The primary product consumer.

## Critical Fixes (P0)

| P0 - CRITICAL | Remove dev_otp from production API responses. The router returns the OTP in the response body. An attacker can call /send-otp and read the OTP directly, bypassing SMS verification entirely. [backend/app/modules/auth/router.py line 41] |
| --- | --- |
| P0 - CRITICAL | Implement account lockout after failed login attempts. The failed_login_attempts column exists in DB but no lockout logic is implemented. Brute force is possible at 30 attempts/hour. [backend/app/models/user.py line 96] |

## Security

| P1 - HIGH | Add Axios request timeout. Currently set to infinite - a hanging backend causes the UI to freeze indefinitely. [frontend/src/api/client.ts] |
| --- | --- |
| P1 - HIGH | Use httpOnly cookie for refresh token. Currently sent in the request body, making it vulnerable to XSS token theft. |
| P1 - HIGH | Hide full stack trace in the error boundary in production. Currently exposes file paths and error details to end users. [frontend/src/App.tsx line 17] |
| P2 - MEDIUM | Password change while logged in. Currently only password reset via OTP exists. No change-while-authenticated flow. |
| P2 - MEDIUM | Force-logout all sessions button for self-service. Currently only admins can force-logout a user. |

## Onboarding Fixes

| P1 - HIGH | KRS empty-state. If user skips Steps 2-6 and visits /app/skills/report, scores show as 0/100 with no explanation. Add a completion prompt. [frontend/src/modules/skills/pages/SkillsReportPage.tsx] |
| --- | --- |
| P2 - MEDIUM | Onboarding gate only enforces Step 1. Add a soft prompt/banner on the dashboard encouraging completion of Steps 2-7. [frontend/src/App.tsx line 127] |
| P2 - MEDIUM | Onboarding drop-off recovery emails. Send email when user leaves mid-onboarding ("You are 80% done - complete your profile to unlock job matches"). |
| P2 - MEDIUM | Save-and-resume support for onboarding. If user drops off mid-step, send a recovery link by email/SMS. |

## UX & Frontend Fixes

| P1 - HIGH | Replace all Suspense fallback={null} with a proper PageLoader component. Currently shows a blank white screen on slow connections. [frontend/src/App.tsx lines 289-344] |
| --- | --- |
| P2 - MEDIUM | Add loading indicator during async AI plan generation (Celery task). User sees nothing until the plan appears. |
| P2 - MEDIUM | SSE stream reconnect UI for counsellor/companion. Losing network drops the stream with no reconnect prompt. |
| P2 - MEDIUM | Psychology step (Step 7) timeout UI. If Groq API is slow, the step hangs with no feedback to the user. |
| P2 - MEDIUM | Add breadcrumb navigation in the interview flow (lobby -> room -> report). |
| P2 - MEDIUM | Fix double redirect: /app/interview -> /app/mock-interview -> /app/interview/setup. Should be a single redirect. [frontend/src/App.tsx lines 292-329] |
| P3 - LOW | Empty state when user has no roadmap generated yet. Unclear call-to-action on RoadmapPage. |

## Missing Features

| P2 - MEDIUM | Job keyword search. Currently only sector/type/salary filters exist. No full-text keyword search. |
| --- | --- |
| P2 - MEDIUM | Save/bookmark jobs for later. No saved jobs feature exists. |
| P2 - MEDIUM | Notification preferences. No per-user toggle for email vs in-app vs SMS per event type. |
| P2 - MEDIUM | Email verification workflow. Currently only phone is required. No email verification exists. |
| P2 - MEDIUM | Profile photo upload. |
| P2 - MEDIUM | GDPR account deletion endpoint and UI (right to be forgotten). |
| P2 - MEDIUM | GDPR personal data export endpoint (JSON/CSV) - right of access. |
| P2 - MEDIUM | Terms & Conditions acceptance checkbox with timestamp captured at registration. |
| P3 - LOW | Job alerts via email/SMS when new matching jobs are posted. |
| P3 - LOW | Application deadline reminders. |
| P3 - LOW | Social links on aspirant profile (LinkedIn, GitHub). |
| P3 - LOW | Public shareable aspirant profile / resume URL. |
| P3 - LOW | Full interview report history across all sessions. |
| P3 - LOW | Learning plan video curation frontend. LearningPlan model exists but frontend rendering is unconfirmed. |
| P3 - LOW | Roadmap stage completion tracking and unlocking. End-to-end stage progression status is unclear. |

# Cross-Cutting - Infrastructure & Platform

These items apply to all roles. None are optional before a public production launch.

## P0 - Blockers Before Any Deployment

| P0 - CRITICAL | Mount uploads directory as a named Docker volume OR migrate to AWS S3. Files are currently stored inside the container and are lost on every redeployment. [backend/app/core/storage.py] |
| --- | --- |
| P0 - CRITICAL | Automated PostgreSQL daily backups with 30-day retention and a tested restore procedure. [docker-compose.prod.yml] |
| P0 - CRITICAL | SSL certificates: generate Let's Encrypt certs, configure nginx server_name (currently "yourdomain.com"), set up certbot auto-renewal. [nginx/nginx.conf] |
| P0 - CRITICAL | Make Sentry DSN required (not optional) in the production environment. [backend/app/config.py] |

## P1 - High Priority (Before Public Launch)

| P1 - HIGH | Add non-root Docker user. Containers currently run as root, which is a security risk. [Dockerfile] |
| --- | --- |
| P1 - HIGH | Create .dockerignore to prevent .env, node_modules, __pycache__, and .git from being copied into the image. |
| P1 - HIGH | Add Content-Security-Policy header in nginx configuration. [nginx/nginx.conf] |
| P1 - HIGH | Redis refresh token blacklist for immediate revocation. Revoked tokens currently remain valid until expiry (up to 30 days). [backend/app/core/security.py] |
| P1 - HIGH | Integration test suite. The tests/ directory is currently a placeholder with no tests. [backend/tests/] |
| P1 - HIGH | Load test (k6 or Locust) to establish capacity baseline before public launch. |
| P1 - HIGH | Structured JSON logging across all backend modules. |
| P1 - HIGH | Log aggregation setup (ELK stack, Loki, or AWS CloudWatch). |
| P1 - HIGH | Uptime monitoring (Pingdom or BetterUptime). |

## P2 - Before Scaling

| P2 - MEDIUM | GIN indexes on JSONB columns (skills, preferred_sectors, modules) in PostgreSQL. Critical for matching query performance. |
| --- | --- |
| P2 - MEDIUM | Partial indexes on soft-deleted rows (WHERE deleted_at IS NULL) to avoid scanning deleted records. |
| P2 - MEDIUM | Redis cache invalidation: replace scan-based invalidation with a version counter pattern. [backend/app/modules/matching/router.py line 70] |
| P2 - MEDIUM | Alerting on error rate spikes, slow queries, and Celery queue depth. |
| P2 - MEDIUM | E2E test suite (Playwright or Cypress) for critical aspirant and employer journeys. |
| P2 - MEDIUM | Accessibility audit (WCAG 2.1 AA). |
| P2 - MEDIUM | CD pipeline rollback strategy. No rollback mechanism exists currently. [.github/workflows/cd.yml] |
| P2 - MEDIUM | API versioning (/api/v1/) before any external integrations are built. [backend/app/main.py] |

## P3 - V1.1 / Post-Launch

| P3 - LOW | Blue-green or canary deployment strategy. |
| --- | --- |
| P3 - LOW | Prometheus + Grafana dashboards for platform observability. |
| P3 - LOW | Cloud file storage migration (AWS S3 + signed URLs) for KYC docs and resumes. |
| P3 - LOW | CDN for static frontend assets (currently served by nginx locally). |
| P3 - LOW | Disaster recovery runbook and quarterly DR test. |
| P3 - LOW | CORS preflight caching (Access-Control-Max-Age header). |
| P3 - LOW | Security penetration test (OWASP Top 10 minimum). |
| P3 - LOW | Cross-browser and mobile browser testing (Chrome, Safari, Firefox, Edge). |

# Summary - Total Work Items by Role

| Role | P0 Critical | P1 High | P2 Medium | P3 Low | Total |
| --- | --- | --- | --- | --- | --- |
| Super Admin | -- | 2 | 6 | 5 | 13 |
| Employer | 2 | 3 | 10 | 9 | 24 |
| Sub Admin | -- | 2 | 6 | 3 | 11 |
| Aspirant | 2 | 4 | 13 | 8 | 27 |
| Infrastructure | 4 | 9 | 8 | 8 | 29 |
| TOTAL | 8 | 20 | 43 | 33 | 104 |

Estimated effort to clear all P0 blockers: ~2 focused engineering days.

Estimated effort to reach production-ready baseline (P0 + P1): ~3-4 weeks of full-team sprint.

Current overall readiness score: 68 / 100 - Suitable for closed beta. NOT ready for public launch.