DISHA ATS

Super Admin Panel

Architectural Connectivity Audit

& Implementation Session Guide

Prepared: 2026-07-09

Branch: module-07-qa-bug-fixes

# Part 1 — Audit Findings

This section summarises every finding from the architectural connectivity audit. Read it before starting any implementation session. It defines the scope, severity, and rationale behind every change in Parts 2–5.

## Module Status

| Module | Status | Core Problem |
| --- | --- | --- |
| Support Tickets | ⚠ CRITICAL | Admin-only. No employer/candidate ticket creation. Not linked to entity profiles. |
| Notifications | ✗ CRITICAL | /admin/notifications page has zero backend. Renders nothing. |
| Reports | ✗ CRITICAL | 4 frontend sub-pages, zero /admin/reports/* backend routes. |
| Analytics | ⚠ PARTIAL | Real data but no date range, no per-entity drill, UserEvent never queried. |
| Audit Log | ⚠ PARTIAL | ip_address always NULL. Not written on job/application/offer events. |
| Employers | ⚠ PARTIAL | Missing Support, Team, and Activity tabs on employer detail page. |
| Announcements | ⚠ PARTIAL | Publish sets timestamp but never delivers to users or sends emails. |
| Departments | ⚠ PARTIAL | No admin cross-employer department view or analytics. |
| Recruiters | ⚠ PARTIAL | No cross-company recruiter performance dashboard. |
| Billing | ⚠ PARTIAL | No payment gateway. No canceled_at. Churn untrackable. |
| KYC / Verification | ✓ CONNECTED | Fully wired end-to-end with audit trail. |
| RBAC / Roles | ✓ CONNECTED | Privilege escalation guard, role-permission table, sub-admin CRUD. |
| Jobs | ✓ CONNECTED | Full admin lifecycle — list, detail, applications, toggle, delete. |
| Candidates | ✓ CONNECTED | Profile, applications, login history, sessions all connected. |
| Platform Config | ✓ CONNECTED | Settings, flags, prompts, integrations health, system stats all live. |

## The Three Critical Gaps

### 1. Support Tickets — One-Way Isolation

The support_tickets model, 5 admin API endpoints, SLA logic, and frontend all exist. But employers and candidates have no route to create tickets. The entire priority/SLA/assignment system is idle. The model already has reporter_id FK — it just needs user-facing routes and profile-level ticket tabs.

|  | Required Add POST /employer/support/tickets, POST /me/support/tickets, GET /admin/employers/{id}/support, GET /admin/candidates/{id}/support. Add category column. |
| --- | --- |

### 2. Notifications — No Backend at All

The /admin/notifications route exists in App.tsx and the sidebar. adminApi has zero notification methods. The page either crashes or shows nothing. The Notification model and inbox router for users exist — only the admin management layer is missing.

|  | Required Add GET /admin/notifications, POST /admin/notifications/broadcast, delivery_status column to notifications table. |
| --- | --- |

### 3. Reports — Four Hollow Pages

EmployerReportsPage, JobReportsPage, CandidateReportsPage, FinancialReportsPage exist in the frontend with no corresponding backend. No /admin/reports/* routes exist anywhere. No Report model.

|  | Required Build dedicated report endpoints for each page with date-range filtering and aggregation queries. |
| --- | --- |

## What Must NOT Be Changed

These modules are well-engineered and production-ready. Leave them untouched during all implementation sessions:

- KYC / Employer Verification — full document upload, review, audit trail

- RBAC system — privilege escalation guard, role-permission tables

- Platform Config — feature flags, A/B prompt templates, integrations health

- Job / Candidate / Application core data model

- Matching engine and pipeline stages

# Part 2 — How to Use This Session Guide

Each session in Parts 3–5 is designed to be pasted as the opening message of a new Claude Code chat. Every session is self-contained: it tells Claude which files to read, what to implement, and what the acceptance criteria are.

## Before Starting Any Session

- Ensure you are on branch: module-07-qa-bug-fixes (or a feature branch off it)

- Backend running: uvicorn app.main:app --reload from the backend/ directory

- Database migrations applied: alembic upgrade head

- Frontend running: npm run dev from the frontend/ directory

## Session Order

Sessions are ordered by priority. Complete Phase 1 before starting Phase 2. Within a phase, sessions can be done in any order unless noted.

| Session | Phase | Estimated Time | Dependency |
| --- | --- | --- | --- |
| S1 — Support: User Routes | Phase 1 | 3–4 hours | None |
| S2 — Support: Admin Profile Tabs | Phase 1 | 2–3 hours | S1 complete |
| S3 — Support: Category & SLA Fix | Phase 1 | 1–2 hours | S1 complete |
| S4 — Audit Log IP Fix | Phase 1 | 1 hour | None |
| S5 — Announcement Delivery | Phase 1 | 2–3 hours | None |
| S6 — Reports Backend | Phase 2 | 4–5 hours | Phase 1 done |
| S7 — Admin Notifications Backend | Phase 2 | 2–3 hours | Phase 1 done |
| S8 — Employer Detail Enhancement | Phase 3 | 3–4 hours | S1, S2 done |
| S9 — Departments & Recruiters Admin | Phase 3 | 3–4 hours | Phase 2 done |
| S10 — Analytics Improvements | Phase 3 | 2–3 hours | Phase 2 done |
| S11 — Billing & Financial Infrastructure | Phase 4 | 4–5 hours | Phase 3 done |

# Part 3 — Phase 1: Critical Fixes

These sessions fix the three critical disconnections. Complete all Phase 1 sessions before moving to Phase 2.

| S1 Support Tickets — User-Facing Routes | CRITICAL |
| --- | --- |

### Context for Claude

You are working on the Disha ATS platform (FastAPI backend + React/TypeScript frontend). The Super Admin Panel has a fully-built support ticket system for admins, but employers and candidates have no way to create support tickets. The backend model already supports it — it just needs user-facing routes.

### Files to Read First

- backend/app/modules/admin/service.py — study create_ticket() and list_tickets() (lines ~1400–1600)

- backend/app/modules/admin/router.py — study the existing /admin/support/* routes

- backend/app/modules/admin/schemas.py — study TicketEntry, CreateTicketRequest, TicketDetail

- backend/app/models/support.py — the full SupportTicket model

- backend/app/modules/companies/router.py — to understand employer route patterns (require_employer_profile dependency)

- backend/app/modules/matching/router.py — to understand aspirant route patterns (require_aspirant dependency)

- backend/app/main.py — to see how routers are registered

### What to Implement

### Backend

1. Add a new router file: backend/app/modules/support/router.py

2. Add employer-facing endpoints:

POST /employer/support/tickets

— Auth: require_employer_profile

— Body: subject, body, priority (default: normal), category

— Auto-set: entity_type="employer", entity_id=profile.id, reporter_id=current_user.id

GET  /employer/support/tickets

— Auth: require_employer_profile

— Returns: all tickets WHERE reporter_id = current_user.id

GET  /employer/support/tickets/{ticket_id}

— Auth: require_employer_profile

— Guard: ticket.reporter_id must equal current_user.id

POST /employer/support/tickets/{ticket_id}/messages

— Auth: require_employer_profile

— Body: body (text), is_internal must be forced to False

3. Add candidate-facing endpoints:

POST /me/support/tickets

— Auth: require_aspirant (or any authenticated user)

— Auto-set: entity_type="candidate", entity_id=current_user.id, reporter_id=current_user.id

GET  /me/support/tickets

GET  /me/support/tickets/{ticket_id}

POST /me/support/tickets/{ticket_id}/messages

4. Add a category column migration:

backend/alembic/versions/ — new migration file

ALTER TABLE support_tickets ADD COLUMN category VARCHAR(40) NOT NULL DEFAULT 'general'

ALTER TABLE support_tickets ADD COLUMN context_job_id UUID REFERENCES job_postings(id) ON DELETE SET NULL

ALTER TABLE support_tickets ADD COLUMN context_application_id UUID REFERENCES applications(id) ON DELETE SET NULL

### Frontend

1. Add to employer dashboard — a Help & Support section:

- frontend/src/modules/employer/pages/SupportPage.tsx — new page

- frontend/src/api/support.ts — new API file with createTicket(), listMyTickets(), getTicket(), addMessage()

- Route: /employer/support in App.tsx

2. Add to aspirant dashboard — a Support section:

- frontend/src/modules/aspirant/pages/SupportPage.tsx — new page

- Route: /support in App.tsx

|  | Acceptance Criteria An employer can submit a ticket from their dashboard. A candidate can submit a ticket from their dashboard. Both tickets appear in GET /admin/support/tickets. Admin can reply and both parties see the conversation thread. |
| --- | --- |

| S2 Support Tickets — Admin Profile Tabs | CRITICAL |
| --- | --- |

### Context for Claude

You are working on the Disha ATS platform. Employers and candidates can now create support tickets (S1 must be complete). The admin panel employer detail page and candidate detail page need a Support tab showing all tickets related to that entity. This requires two new admin endpoints and two new frontend tab components.

### Prerequisite

|  | Depends On Session S1 must be complete and merged before starting this session. |
| --- | --- |

### Files to Read First

- backend/app/modules/admin/router.py — lines for GET /admin/employers/{profile_id} and GET /admin/candidates/{user_id}

- backend/app/modules/admin/service.py — get_employer_detail() and get_user_detail() to understand response shape

- backend/app/modules/admin/schemas.py — EmployerDetail, UserDetail response schemas

- frontend/src/modules/admin/pages/EmployerDetailPage.tsx — current tab structure

- frontend/src/modules/admin/pages/CandidateDetailPage.tsx — current tab structure

- frontend/src/api/admin.ts — existing adminApi methods for reference

### What to Implement

### Backend — Two New Admin Endpoints

GET /admin/employers/{profile_id}/support

— Auth: require_permission("companies", "view")

— Query: SELECT * FROM support_tickets WHERE entity_type='employer' AND entity_id={profile_id}

— Returns: TicketListResponse (same schema as /admin/support/tickets)

— Include: reporter name, assigned_to name, message_count

GET /admin/candidates/{user_id}/support

— Auth: require_permission("users", "view")

— Query: SELECT * FROM support_tickets WHERE reporter_id={user_id}

— Returns: TicketListResponse

### Frontend — Employer Detail Support Tab

- Add "Support" tab to EmployerDetailPage.tsx tab list

- Tab content: table of tickets (subject, status chip, priority chip, created_at, assigned_to)

- Each row links to /admin/support/{ticket_id}

- Show empty state if no tickets

### Frontend — Candidate Detail Support Tab

- Add "Support" tab to CandidateDetailPage.tsx

- Same table layout as employer tab

- Each row links to /admin/support/{ticket_id}

### Frontend — adminApi additions

- adminApi.getEmployerSupport(profileId) → GET /admin/employers/{id}/support

- adminApi.getCandidateSupport(userId) → GET /admin/candidates/{id}/support

|  | Acceptance Criteria Open an employer in /admin/employers/{id}. Click the Support tab. See all tickets submitted by anyone in that company. Open a candidate in /admin/candidates/{id}. Click Support. See their ticket history. Clicking a ticket navigates to the ticket detail page. |
| --- | --- |

| S3 Support Tickets — Category & SLA Fix | ✅ DONE |
| --- | --- |

### Context for Claude

Two bugs remain in the support ticket system: (1) the category column was added in S1 but is not yet exposed in the admin update endpoint or UI filters; (2) when an admin changes a ticket's priority via PATCH /admin/support/tickets/{id}, the sla_deadline is never recalculated. Fix both.

### Files to Read First

- backend/app/modules/admin/service.py — update_ticket() function and SLA_HOURS dict at top of file

- backend/app/modules/admin/schemas.py — UpdateTicketRequest, TicketDetail

- backend/app/modules/admin/router.py — PATCH /admin/support/tickets/{id} endpoint

- frontend/src/modules/admin/pages/SupportPage.tsx — filter UI

### Fix 1 — SLA Recalculation on Priority Change

In service.py update_ticket(): after writing new priority to the ticket, recalculate sla_deadline:

if update_data.priority and update_data.priority != ticket.priority:

sla_hours = SLA_HOURS[update_data.priority]

ticket.sla_deadline = datetime.utcnow() + timedelta(hours=sla_hours)

### Fix 2 — Category in Update & Filters

- Add category: Optional[str] to UpdateTicketRequest schema

- In update_ticket() service: if update_data.category is set, write it to ticket.category

- Add category as a filter param to list_tickets() service and GET /admin/support/tickets endpoint

- In SupportPage.tsx: add a Category filter dropdown alongside the existing Status filter

|  | Acceptance Criteria Change a ticket from normal to urgent priority. Verify sla_deadline updates to now+4h. Filter the support list by category="billing". Only billing tickets appear. |
| --- | --- |

| S4 Audit Log — IP Address Fix | PARTIAL |
| --- | --- |

### Context for Claude

The audit_logs table has an ip_address column. It is always NULL in production because _write_audit() in the admin service never receives the FastAPI Request object. This is a compliance failure. Fix _write_audit() to accept and populate ip_address.

### Files to Read First

- backend/app/modules/admin/service.py — _write_audit() helper function near the top

- backend/app/models/user.py — AuditLog model, ip_address column definition

- backend/app/modules/admin/router.py — every route that calls a service method that uses _write_audit()

- backend/app/modules/auth/service.py — also calls write_audit directly, check its pattern

### What to Implement

### 1. Update _write_audit() signature

async def _write_audit(

db: AsyncSession,

user_id: UUID,

action: str,

resource: str,

resource_id: str | None = None,

previous_value: dict | None = None,

new_value: dict | None = None,

request: Request | None = None,   # ← add this

):

ip = None

if request:

forwarded = request.headers.get("X-Forwarded-For")

ip = forwarded.split(",")[0].strip() if forwarded else request.client.host

log = AuditLog(... ip_address=ip ...)

### 2. Pass request to every _write_audit() call in service.py

Every service function that calls _write_audit() must accept a "request: Request" parameter and pass it through. Update the corresponding router endpoint to pass "request: Request" as a FastAPI dependency.

### 3. Add audit logging to currently unlogged events

- Job create/edit/delete by employer — in companies or jobs service

- Application status change — in matching service

- Offer letter send and signature — in matching service

|  | Acceptance Criteria Perform any admin action (revoke employer, change user status). Check GET /admin/audit-logs. The ip_address field must be populated, not null. |
| --- | --- |

| S5 Announcement Delivery | PARTIAL |
| --- | --- |

### Context for Claude

The admin_announcements model and publish endpoint exist. When an admin publishes an announcement, published_at is set but no user ever receives it. The sent_count column is never incremented. The publish action must create Notification records for target users and dispatch a Celery email batch task.

### Files to Read First

- backend/app/modules/admin/service.py — publish_announcement() function

- backend/app/models/mvp3.py — AdminAnnouncement model (type, target, channel, target_roles JSONB)

- backend/app/models/mvp3.py — Notification model and NOTIFICATION_TYPES tuple

- backend/app/tasks/ — existing Celery task patterns

- backend/app/core/email.py — Brevo email sending utilities

- backend/app/core/notifications.py — notify() helper

### What to Implement

### 1. Update publish_announcement() in service.py

async def publish_announcement(db, announcement_id, actor_id):

ann = await db.get(AdminAnnouncement, announcement_id)

ann.published_at = datetime.utcnow()

# Determine target users

target_users = await _resolve_announcement_targets(db, ann)

# Create in-app notifications

for user in target_users:

db.add(Notification(user_id=user.id, type="announcement", ...))

ann.sent_count = len(target_users)

# Dispatch email Celery task

if ann.channel in ("email", "both"):

send_announcement_emails.delay(announcement_id, [u.id for u in target_users])

### 2. Create _resolve_announcement_targets() helper

Query users table based on ann.target: "all" → all active users; "employers" → users with employer role; "candidates" → aspirant users; "admins" → platform admin roles. Filter by ann.target_roles if set.

### 3. Create Celery task: send_announcement_emails

- In backend/app/tasks/ — new file or add to existing tasks file

- Accepts announcement_id and list of user_ids

- Fetches announcement and users in batches of 50

- Calls email utility for each user

- Updates notification.delivery_status to "sent" or "failed"

### 4. Add delivery_status to Notification model

ALTER TABLE notifications ADD COLUMN delivery_status VARCHAR(20) DEFAULT 'pending'

ALTER TABLE notifications ADD COLUMN email_sent_at TIMESTAMPTZ

ALTER TABLE notifications ADD COLUMN email_failed_reason TEXT

|  | Acceptance Criteria Publish an announcement targeted at "employers". Verify Notification rows are created for all employer users. Verify sent_count matches. Verify email task is queued in Celery. |
| --- | --- |

# Part 4 — Phase 2: Reports & Notifications Backend

| S6 Reports Backend — All Four Sub-Pages | CRITICAL |
| --- | --- |

### Context for Claude

The Disha ATS admin panel has four report frontend pages (EmployerReportsPage, JobReportsPage, CandidateReportsPage, FinancialReportsPage) with zero backend routes. Build dedicated backend endpoints for each page with date-range filtering.

### Files to Read First

- backend/app/modules/admin/router.py — existing route patterns, how require_permission() is used

- backend/app/modules/admin/service.py — get_analytics() for reference on query patterns

- backend/app/modules/admin/schemas.py — AnalyticsResponse for schema pattern reference

- backend/app/models/mvp3.py — Application, JobPosting, CompanySubscription models

- backend/app/models/user.py — User, krs_scores models

- frontend/src/modules/admin/pages/EmployerReportsPage.tsx — what data the page expects

- frontend/src/modules/admin/pages/JobReportsPage.tsx

- frontend/src/modules/admin/pages/CandidateReportsPage.tsx

- frontend/src/modules/admin/pages/FinancialReportsPage.tsx

### Endpoint 1 — Employer Report

GET /admin/reports/employers

Query params: from_date, to_date, status (approved/pending/all)

Auth: require_permission("companies", "view")

Returns:

total_employers, new_this_period, approved, pending_kyc

top_hiring: [{employer_name, jobs_posted, applications_received, hired}]

time_to_hire_avg_days (avg days from job posted to application.status=hired)

subscription_plan_distribution: [{plan_name, count, mrr_contribution}]

### Endpoint 2 — Job Report

GET /admin/reports/jobs

Query params: from_date, to_date, status, employer_id (optional drill-down)

Auth: require_permission("jobs", "view")

Returns:

total_jobs, active, expired, filled

fill_rate_pct (filled / total * 100)

avg_match_score, avg_applications_per_job

posting_volume_by_week: [{week, count}]

top_sectors: [{sector, job_count, fill_rate}]

### Endpoint 3 — Candidate Report

GET /admin/reports/candidates

Query params: from_date, to_date, career_track_id (optional)

Auth: require_permission("users", "view")

Returns:

total_candidates, new_this_period, active_applicants

krs_score_distribution: [{bin_label, count}]  (same 5 bins as analytics)

career_track_breakdown: [{track_name, candidate_count, avg_k_score}]

application_funnel: [{stage, count}]

hired_this_period, offer_acceptance_rate_pct

### Endpoint 4 — Financial Report

GET /admin/reports/financial

Query params: from_date, to_date

Auth: require_permission("subscriptions", "view")

Returns:

mrr_current, arpa, total_paying_companies

new_subscriptions_this_period, churned_this_period (requires canceled_at — add placeholder)

revenue_by_plan: [{plan_name, subscriber_count, mrr}]

mrr_trend_6m: [{month, mrr}]

### Frontend Wiring

- Add adminApi.getEmployerReport(params), adminApi.getJobReport(params), adminApi.getCandidateReport(params), adminApi.getFinancialReport(params) in frontend/src/api/admin.ts

- Wire each report page to call its endpoint with date pickers as from_date/to_date params

- Add date range picker component to each page header if not already present

|  | Acceptance Criteria Each /admin/reports/* page loads real data. Date range picker changes update the data. No page shows undefined or empty state when data exists. |
| --- | --- |

| S7 Admin Notifications Backend | CRITICAL |
| --- | --- |

### Context for Claude

The /admin/notifications route and page exist in the frontend but have zero backend endpoints. The Notification model exists. Build the admin notification management backend so admins can view platform notifications, broadcast to user segments, and see delivery status.

### Files to Read First

- backend/app/models/mvp3.py — Notification model, NOTIFICATION_TYPES tuple

- backend/app/modules/admin/router.py — pattern for existing admin endpoints

- backend/app/modules/admin/service.py — _write_audit(), get_users() for pattern reference

- backend/app/modules/inbox/router.py — how users currently read notifications

- frontend/src/modules/admin/pages/NotificationsPage.tsx — what the page currently renders

- frontend/src/api/admin.ts — adminApi object to add methods to

- frontend/src/modules/admin/hooks/useAdmin.ts — hook patterns

### Backend Endpoints

GET  /admin/notifications

Auth: require_permission("users", "view") or require_admin

Params: user_id (filter to one user), type, is_read, from_date, to_date, page, limit

Returns: paginated list with user name, notification type, is_read, delivery_status, created_at

POST /admin/notifications/broadcast

Auth: require_admin

Body: { type, message, link_url, target: "all"|"employers"|"candidates"|"admins" }

Action: batch INSERT into notifications for all target users, dispatch email task

GET  /admin/notifications/stats

Auth: require_admin

Returns: total sent today, delivery failure count, unread count, type breakdown

DELETE /admin/notifications/{id}

Auth: require_admin

Action: soft delete or hard delete the notification

GET  /admin/users/{user_id}/notifications

Auth: require_permission("users", "view")

Returns: all notifications for that user (for user detail page integration)

### Frontend Wiring

- Add all 5 methods to adminApi in admin.ts

- Wire NotificationsPage to call adminApi.getNotifications() with filters

- Add a Broadcast button that opens a modal with target selector, message, and link fields

- Show delivery_status chip (pending/sent/failed) on each notification row

|  | Acceptance Criteria /admin/notifications loads real notification data. Broadcast form sends to all employers and creates notification rows. Stats panel shows correct counts. |
| --- | --- |

# Part 5 — Phase 3: Cross-Module Connectivity

| S8 Employer Detail — Team & Activity Tabs | PARTIAL |
| --- | --- |

### Context for Claude

The admin employer detail page currently shows Jobs and KYC information. It is missing a Team tab (all recruiters and department heads at that company) and an Activity tab (timeline of actions taken by that company on the platform). Both require new backend endpoints.

### Files to Read First

- backend/app/modules/admin/router.py — GET /admin/employers/{profile_id} and GET /admin/employers/{profile_id}/jobs

- backend/app/modules/admin/service.py — get_employer_detail()

- backend/app/models/mvp3.py — company_team_members or employer_profiles, job_hiring_team, departments

- backend/app/models/user.py — AuditLog model for activity feed

- frontend/src/modules/admin/pages/EmployerDetailPage.tsx — current tab structure

### Endpoint 1 — Employer Team

GET /admin/employers/{profile_id}/team

Auth: require_permission("companies", "view")

Returns: list of team members with

user_id, full_name, email, role (employer_admin/recruiter/dept_head),

department_name, joined_at, is_active

Source: company_team_members JOIN users JOIN departments

### Endpoint 2 — Employer Activity Timeline

GET /admin/employers/{profile_id}/activity

Auth: require_permission("companies", "view")

Params: limit (default 50), page

Returns: merged timeline of:

- AuditLog entries WHERE resource_id relates to this employer

- Job postings created (from job_postings WHERE employer_id=profile_id)

- Applications received (from applications JOIN job_postings)

- KYC verification events

- Subscription changes

Each item: { event_type, description, actor_name, timestamp }

### Frontend

- Add "Team" tab to EmployerDetailPage.tsx — show table with member name, role badge, department, email

- Add "Activity" tab — show vertical timeline with event icon, description, actor, and timestamp

- Add adminApi.getEmployerTeam(profileId) and adminApi.getEmployerActivity(profileId) to admin.ts

|  | Acceptance Criteria Open any employer with team members. Team tab shows all recruiters and department heads. Activity tab shows a chronological feed of their platform actions. |
| --- | --- |

| S9 Departments & Recruiters Admin Views | PARTIAL |
| --- | --- |

### Context for Claude

The admin panel has no cross-employer department view and no recruiter performance dashboard. Departments and recruiters exist in the data model (company_departments, job_hiring_team, employer_profiles with role=recruiter) but are only visible through individual employer pages. Build admin-level views for both.

### Files to Read First

- backend/app/models/mvp3.py — company_departments table, job_hiring_team, pipeline_stage models

- backend/app/modules/matching/service.py — recruiter performance data (applications moved, time-in-stage)

- backend/app/modules/admin/router.py — pattern for paginated admin list endpoints

- frontend/src/App.tsx — admin route definitions to add to

- frontend/src/modules/admin/layout/AdminLayout.tsx — sidebar nav to add links to

### Departments Endpoint

GET /admin/departments

Auth: require_permission("companies", "view")

Params: employer_id (optional), page, limit

Returns: [{

id, name, company_name, employer_id,

recruiter_count, active_jobs, total_applications, filled_jobs

}]

### Recruiters Endpoint

GET /admin/recruiters

Auth: require_permission("companies", "view")

Params: employer_id (optional), page, limit, sort_by

Returns: [{

user_id, full_name, email, company_name, department_name,

assigned_jobs_count, applications_reviewed, interviews_scheduled,

offers_sent, avg_days_to_close

}]

Source: job_hiring_team JOIN applications JOIN offer_letters

### Frontend

- Add /admin/departments page — table with sortable columns, filter by employer

- Add /admin/recruiters page — table with performance metrics, sortable by apps_reviewed or avg_days_to_close

- Add both to sidebar under a "Team" group in AdminLayout.tsx

- Add both routes to App.tsx

|  | Acceptance Criteria /admin/departments shows all departments across the platform with job and application counts. /admin/recruiters shows recruiter performance metrics. Both pages can be filtered by employer. |
| --- | --- |

| S10 Analytics Improvements | PARTIAL |
| --- | --- |

### Context for Claude

The analytics endpoint returns real data but has three gaps: (1) no date range filtering — it always returns the same fixed period; (2) the UserEvent table exists for behavioral analytics but is never queried; (3) there is no per-employer or per-recruiter analytics drill-down.

### Files to Read First

- backend/app/modules/admin/service.py — get_analytics() function (full implementation)

- backend/app/modules/admin/router.py — GET /admin/analytics endpoint

- backend/app/modules/admin/schemas.py — AnalyticsResponse and nested types

- backend/app/models/mvp3.py — UserEvent model (event_name, event_data JSONB, session_id, user_id, created_at)

### Fix 1 — Date Range Filtering

GET /admin/analytics?from_date=2026-01-01&to_date=2026-06-30

Update get_analytics() to accept from_date and to_date parameters. Apply them as WHERE clauses on all queries. Default to last 30 days when not provided.

### Fix 2 — UserEvent Behavioral Analytics

Add a new section to the AnalyticsResponse: user_behavior with:

top_events: [{event_name, count}]  — most frequent event types

daily_active_users: [{date, unique_users}]  — COUNT(DISTINCT user_id) by day

avg_session_duration_min: float

feature_adoption: [{feature_name, users_who_used_it}]

Query: SELECT event_name, COUNT(*), COUNT(DISTINCT user_id) FROM user_events WHERE created_at BETWEEN from_date AND to_date GROUP BY event_name

### Fix 3 — Per-Employer Analytics

GET /admin/analytics/employer/{profile_id}

Returns employer-scoped analytics:

jobs_posted, applications_received, interviews_conducted,

offers_sent, hired, fill_rate, avg_time_to_hire_days,

pipeline_stage_conversion: [{stage, entered, exited}]

|  | Acceptance Criteria GET /admin/analytics?from_date=2026-01-01&to_date=2026-03-31 returns data only for that period. The response includes a user_behavior section with event counts. GET /admin/analytics/employer/{id} returns employer-specific hiring funnel. |
| --- | --- |

# Part 6 — Phase 4: Financial Infrastructure

| S11 Billing & Subscription Lifecycle | PARTIAL |
| --- | --- |

### Context for Claude

The billing system derives MRR from CompanySubscription × plan price but has no payment gateway, no subscription lifecycle beyond active/inactive, and no churn tracking. The admin billing overview is read-only. This session adds the subscription lifecycle columns and a payment gateway webhook handler.

### Files to Read First

- backend/app/models/mvp3.py — CompanySubscription model, SubscriptionPlan model

- backend/app/modules/admin/service.py — get_billing_overview() function

- backend/app/modules/admin/schemas.py — BillingOverviewResponse

- backend/app/modules/companies/router.py — existing subscription management routes

- backend/app/modules/companies/service.py — subscription service functions

### Step 1 — Database Migration

ALTER TABLE company_subscriptions ADD COLUMN trial_ends_at TIMESTAMPTZ

ALTER TABLE company_subscriptions ADD COLUMN canceled_at TIMESTAMPTZ

ALTER TABLE company_subscriptions ADD COLUMN cancellation_reason TEXT

ALTER TABLE company_subscriptions ADD COLUMN payment_status VARCHAR(20) DEFAULT 'active'

-- values: active, past_due, canceled, trial, expired

ALTER TABLE company_subscriptions ADD COLUMN external_subscription_id VARCHAR(255)

-- Stripe or Razorpay subscription ID

### Step 2 — Payment Gateway Webhook

Choose either Stripe or Razorpay based on existing env vars. Create a webhook endpoint:

POST /webhooks/payment

— Verify webhook signature from env var STRIPE_WEBHOOK_SECRET or RAZORPAY_WEBHOOK_SECRET

— Handle events:

invoice.paid → set payment_status=active, update current_period_end

invoice.payment_failed → set payment_status=past_due

customer.subscription.deleted → set canceled_at=now, payment_status=canceled

customer.subscription.trial_will_end → send notification to employer

### Step 3 — Update Billing Overview

Update get_billing_overview() to use the new columns:

- churned_this_month: COUNT(*) WHERE canceled_at BETWEEN month_start AND month_end

- churn_rate_pct: churned / active_last_month * 100

- trial_count: COUNT(*) WHERE payment_status = "trial"

- past_due_count: COUNT(*) WHERE payment_status = "past_due"

### Step 4 — Support Ticket Subscription Context

When a support ticket is created (S1 implementation), auto-attach the reporter's subscription tier to the ticket context. Add a subscription_tier field to TicketDetail response so support admins immediately see if the reporter is on a paid plan.

|  | Acceptance Criteria company_subscriptions table has canceled_at, payment_status columns. Webhook endpoint validates signature and updates subscription status. GET /admin/billing/overview returns churn_rate_pct. Support ticket detail shows subscription tier of the reporter. |
| --- | --- |

# Appendix — Quick Reference

## All New Endpoints by Session

| Session | Method | Route | Auth |
| --- | --- | --- | --- |
| S1 | POST | /employer/support/tickets | require_employer_profile |
| S1 | GET | /employer/support/tickets | require_employer_profile |
| S1 | GET | /employer/support/tickets/{id} | require_employer_profile |
| S1 | POST | /employer/support/tickets/{id}/messages | require_employer_profile |
| S1 | POST | /me/support/tickets | require_aspirant |
| S1 | GET | /me/support/tickets | require_aspirant |
| S1 | GET | /me/support/tickets/{id} | require_aspirant |
| S2 | GET | /admin/employers/{id}/support | require_permission(companies,view) |
| S2 | GET | /admin/candidates/{id}/support | require_permission(users,view) |
| S6 | GET | /admin/reports/employers | require_permission(companies,view) |
| S6 | GET | /admin/reports/jobs | require_permission(jobs,view) |
| S6 | GET | /admin/reports/candidates | require_permission(users,view) |
| S6 | GET | /admin/reports/financial | require_permission(subscriptions,view) |
| S7 | GET | /admin/notifications | require_admin |
| S7 | POST | /admin/notifications/broadcast | require_admin |
| S7 | GET | /admin/notifications/stats | require_admin |
| S7 | DELETE | /admin/notifications/{id} | require_admin |
| S7 | GET | /admin/users/{id}/notifications | require_permission(users,view) |
| S8 | GET | /admin/employers/{id}/team | require_permission(companies,view) |
| S8 | GET | /admin/employers/{id}/activity | require_permission(companies,view) |
| S9 | GET | /admin/departments | require_permission(companies,view) |
| S9 | GET | /admin/recruiters | require_permission(companies,view) |
| S10 | GET | /admin/analytics/employer/{id} | require_permission(analytics,view) |
| S11 | POST | /webhooks/payment | Signature verification |

## All Database Migrations by Session

| Session | Table | Change |
| --- | --- | --- |
| S1 | support_tickets | ADD COLUMN category VARCHAR(40) DEFAULT 'general' |
| S1 | support_tickets | ADD COLUMN context_job_id UUID FK → job_postings |
| S1 | support_tickets | ADD COLUMN context_application_id UUID FK → applications |
| S5 | notifications | ADD COLUMN delivery_status VARCHAR(20) DEFAULT 'pending' |
| S5 | notifications | ADD COLUMN email_sent_at TIMESTAMPTZ |
| S5 | notifications | ADD COLUMN email_failed_reason TEXT |
| S11 | company_subscriptions | ADD COLUMN trial_ends_at TIMESTAMPTZ |
| S11 | company_subscriptions | ADD COLUMN canceled_at TIMESTAMPTZ |
| S11 | company_subscriptions | ADD COLUMN cancellation_reason TEXT |
| S11 | company_subscriptions | ADD COLUMN payment_status VARCHAR(20) DEFAULT 'active' |
| S11 | company_subscriptions | ADD COLUMN external_subscription_id VARCHAR(255) |

# Part 7 — Implementation Log

This part is updated after each session is completed. It records what was built, which files changed, the DB migration status, and exactly where the next session should begin.

## S1 — Support Tickets: User-Facing Routes

Status: ✅ COMPLETE — 2026-07-10

Branch: module-07-qa-bug-fixes

DB migration: Applied manually via psql (alembic cycle bug blocked upgrade head)

Revisions stamped: a1b2c3d4e5f6   b2c3d4e5f6g7

Backend — New Files

backend/app/modules/support/__init__.py

backend/app/modules/support/schemas.py  — UserCreateTicketRequest, UserAddMessageRequest

backend/app/modules/support/router.py  — 8 endpoints: employer_router + candidate_router

backend/alembic/versions/b2c3d4e5f6g7_support_ticket_category_context.py

Backend — Modified Files

backend/app/models/support.py  — added category, context_job_id, context_application_id

backend/app/modules/admin/schemas.py  — added category field to TicketEntry

backend/app/modules/admin/service.py  — _ticket_to_entry() now emits category

backend/app/main.py  — registered support_employer_router + support_candidate_router under /api

Frontend — New Files

frontend/src/api/support.ts  — employerSupportApi + candidateSupportApi

frontend/src/modules/employer/pages/SupportPage.tsx  — route: /app/employer/support

frontend/src/modules/aspirant/pages/SupportPage.tsx  — route: /app/support

Frontend — Modified Files

frontend/src/App.tsx  — lazy imports + routes for EmployerSupportPage and CandidateSupportPage

Endpoints Now Live

POST /api/employer/support/tickets

GET  /api/employer/support/tickets

GET  /api/employer/support/tickets/{id}

POST /api/employer/support/tickets/{id}/messages

POST /api/me/support/tickets

GET  /api/me/support/tickets

GET  /api/me/support/tickets/{id}

POST /api/me/support/tickets/{id}/messages

Known Issues

• alembic upgrade head is broken project-wide (false-positive cycle in 03bf584131c8_merge_all_heads.py). Apply future migrations via psql + INSERT INTO alembic_version.

• EmployerLayout sidebar does not yet have a Help & Support link — add in S2 or a polish pass.

## S2 — Support Tickets: Admin Profile Tabs

Status: ✅ COMPLETE — 2026-07-10

Branch: module-07-qa-bug-fixes  |  No DB migration required.

Backend — Modified Files

backend/app/modules/admin/service.py — added list_employer_support_tickets() and list_candidate_support_tickets(); both reuse _ticket_to_entry()

backend/app/modules/admin/router.py — GET /admin/employers/{profile_id}/support (require_permission companies/view) and GET /admin/candidates/{user_id}/support (require_permission users/view)

Frontend — Modified Files

frontend/src/api/admin.ts — category added to TicketEntry; getEmployerSupport(profileId) and getCandidateSupport(userId) added

frontend/src/modules/admin/hooks/useAdmin.ts — useEmployerSupportTickets(profileId) and useCandidateSupportTickets(userId) added

frontend/src/modules/admin/pages/EmployerDetailPage.tsx — SupportTab replaced with live ticket table; rows link to /admin/support/{ticket_id}; empty state handled

frontend/src/modules/admin/pages/CandidateDetailPage.tsx — Support tab added to TABS and render; SupportTab component added with identical layout

Endpoints Now Live

GET /api/admin/employers/{profile_id}/support

GET /api/admin/candidates/{user_id}/support

## S3 — Support Tickets: Category & SLA Fix

Status: ✅ COMPLETE — 2026-07-10

Branch: module-07-qa-bug-fixes  |  No DB migration required.

Backend — Modified Files

backend/app/modules/admin/schemas.py — added category: Optional[str] = None to UpdateTicketRequest

backend/app/modules/admin/service.py — update_ticket(): SLA recalculated on priority change (SLA_HOURS: urgent=4h, high=24h, normal=72h, low=168h); category written when set. list_tickets(): added category filter param.

backend/app/modules/admin/router.py — GET /admin/support/tickets: added ?category= query param, passed to service

Frontend — Modified Files

frontend/src/modules/admin/pages/SupportPage.tsx — added filterCategory state; Category dropdown in filter panel (billing, technical, account, jobs, general); client-side filter and Clear button updated

## S4 — Audit Log: IP Address Fix

Status: ✅ COMPLETE — 2026-07-10

Branch: module-07-qa-bug-fixes  |  No DB migration required.

Backend — Modified Files

backend/app/modules/admin/service.py — added _safe_ip(); updated _write_audit() to accept request: Request | None and populate ip_address; added request param to all 14 service functions that call _write_audit()

backend/app/modules/admin/router.py — added request: Request injection to all 14 corresponding router endpoints; passes request=request to service calls

backend/app/modules/jobs/service.py — added _audit_job() helper; calls on job.created, job.updated, job.deleted

backend/app/modules/matching/service.py — added _audit_matching() helper; calls on application.status_changed, offer_letter.sent, offer_letter.signed

New Audit Actions Now Logged

employer.revoked, role.created, role.deleted, role.permissions_updated, sub_admin.created, sub_admin.role_changed, sub_admin.removed, user.status_changed, employer_verification.reviewed, user.session_revoked, subscription_plan.updated, announcement_create/update/publish/delete, ticket_create/update, job.created/updated/deleted, application.status_changed, offer_letter.sent, offer_letter.signed

S5 — Announcement Delivery  (NEXT SESSION)

Status: Pending

Files to Read First

1. backend/app/modules/admin/service.py — publish_announcement() function

2. backend/app/models/mvp3.py — AdminAnnouncement model (type, target, channel, target_roles JSONB)

3. backend/app/models/mvp3.py — Notification model and NOTIFICATION_TYPES tuple

4. backend/app/tasks/ — existing Celery task patterns

5. backend/app/core/email.py — Brevo email sending utilities

6. backend/app/core/notifications.py — notify() helper

What to Implement

1. Update publish_announcement() to call _resolve_announcement_targets() and create Notification rows for each target user; set sent_count.

2. Create _resolve_announcement_targets() helper — queries users by ann.target (all/employers/candidates/admins) and ann.target_roles JSONB.

3. Create Celery task send_announcement_emails in backend/app/tasks/ — batches of 50, updates delivery_status.

4. Add delivery_status VARCHAR(20) DEFAULT ‘pending’, email_sent_at TIMESTAMPTZ, email_failed_reason TEXT columns to notifications table via psql (alembic cycle bug applies).

Acceptance Criteria

• Publish an announcement targeted at “employers”. Verify Notification rows are created for all employer users. Verify sent_count matches. Verify email task is queued in Celery.

Files to Read First

1. backend/app/modules/admin/service.py — _write_audit() helper near top of file

2. backend/app/models/user.py — AuditLog model, ip_address column definition

3. backend/app/modules/admin/router.py — every route that calls a service method using _write_audit()

4. backend/app/modules/auth/service.py — also calls write_audit directly; check its pattern

What to Implement

1. Add request: Request | None = None to _write_audit() signature. Extract IP from X-Forwarded-For header or request.client.host. Pass ip_address=ip to AuditLog(...).

2. Every service function that calls _write_audit() must accept request: Request and pass it through. Update each router endpoint to inject request: Request as a FastAPI dependency.

3. Add audit logging to currently unlogged events: job create/edit/delete (companies or jobs service), application status change (matching service), offer letter send and signature (matching service).

Acceptance Criteria

• Perform any admin action (revoke employer, change user status). Check GET /admin/audit-logs. The ip_address field must be populated, not null.